## 📱 Project Title

Karmata Robotics Showcase App

By Vikas Vishwakarma

## 🎯 Objective

To design and develop a lightweight mobile application where students can:

- Register/Login via mobile number & OTP

- Watch & interact with robotics-related videos

- Download content in low memory usage

- Explore innovative robotics work from Karmata Robotics

## 🧩 Core Features

| # | Feature | Description |
| --- | --- | --- |
| 1 | Mobile Login (OTP) | User registers via phone number, OTP verification ensures authenticity. |
| 2 | Video Showcase | Displays robotics projects, demo, and learning clips. |
| 3 | Interactive Learning | Add hotspots, pop-up notes, and mini quizzes over videos. |
| 4 | Download Option | Users can download videos in low or medium quality to save memory. |
| 5 | Lightweight Design | Total app size under 20 MB with optimized assets. |
| 6 | Offline Mode | Watch downloaded content without internet. |
| 7 | User Profile | Shows name, storage used, logout, and saved downloads. |

## ⚙️ Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend (Mobile) | React Native (Expo) | Uses JavaScript (easy for web devs), fast to develop, low MB, supports Android/iOS. |
| Backend | Node.js + Express.js | Lightweight, handles OTP & video APIs efficiently. |
| Database | Firebase Firestore / PostgreSQL | Secure, cloud-based, scalable for users & videos. |
| Video Storage | AWS S3 + CloudFront (CDN) | Fast delivery, adaptive streaming support. |
| OTP Provider | Fast2SMS / 2Factor.in | Affordable, reliable Indian OTP APIs. |
| Authentication | JWT (JSON Web Token) | Secure login token for sessions. |

## 🔐 OTP Implementation Plan

1. User Flow:

- User enters phone number → API sends OTP → User verifies → JWT issued.

2. Provider Recommendation (Cost & Setup):

| Provider | Pricing (per SMS) | API Integration | Notes |
| --- | --- | --- | --- |
| Fast2SMS | ₹0.12–₹0.14 | REST API | Budget friendly, quick setup |
| 2Factor.in | ₹0.13–₹0.25 | OTP ready API | Reliable, used by startups |
| Twilio (Global) | ₹0.70+ | REST API | For international users (optional) |

✅ Best choice: Fast2SMS – cost-effective for educational apps in India.

## 🧠 Memory Optimization Strategy

| Area | Optimization |
| --- | --- |
| App Size | Use React Native Hermes engine, code minification, remove unused libs. |
| Videos | Don’t bundle inside app — use CDN streaming. |
| Downloads | Store in /cache/app_videos/ with auto-delete after 7 days. |
| Assets | Use WebP/AVIF images, compressed thumbnails, lazy loading. |
| Code Split | Dynamic imports for video & download modules. |
| App Bundle | Use Android App Bundles (.aab) for Play Store to reduce device download size. |

Expected final app size: 10–15 MB only

## 🎬 Video Player & Interactivity Features

| Feature | Implementation |
| --- | --- |
| Video Player | expo-av / react-native-video |
| Chapters / Sections | Metadata-driven timestamps |
| Hotspots | JSON overlay triggers |
| Quiz Popup | React Native Modal + local JSON questions |
| Subtitles | .vtt or .srt format support |
| Download | expo-file-system + local SQLite tracking |

## 🎨 UI/UX Design Guidelines

- Clean, modern interface with blue/white robotics theme

- Rounded cards, shadow depth, minimal clutter

- Icons: react-native-vector-icons

- Login screen: simple, focus on mobile input

- Home screen: grid of videos (thumbnail, title, duration, “Watch” button)

- Player screen: dark background, progress bar, captions button

## 🧱 App Architecture

KarmataApp/

├── src/

│   ├── screens/

│   │    ├── LoginScreen.js

│   │    ├── HomeScreen.js

│   │    ├── VideoPlayerScreen.js

│   │    └── ProfileScreen.js

│   ├── components/

│   │    ├── VideoCard.js

│   │    └── OTPInput.js

│   ├── services/

│   │    ├── api.js

│   │    ├── authService.js

│   │    └── otpService.js

│   ├── utils/

│   │    ├── storage.js

│   │    └── config.js

│   └── App.js

└── package.json

## 🗓️ Development Timeline (MVP - 5 Weeks)

| Week | Task |
| --- | --- |
| Week 1 | UI/UX Design, Setup React Native project |
| Week 2 | Implement Login + OTP Verification |
| Week 3 | Build Video Listing + Player Screen |
| Week 4 | Add Download & Offline Mode |
| Week 5 | Final Testing, UI polish, Deployment to Play Store |

## 💰 Estimated Cost (Development + Infrastructure)

| Item | Description | Approx. Cost |
| --- | --- | --- |
| OTP API | Fast2SMS (₹0.12 per OTP × 10,000 users) | ₹1,200 |
| Hosting | Node.js backend + DB (Render/Vercel/Firebase) | ₹0 – ₹300/mo |
| CDN Storage | AWS S3 (100GB videos) | ₹150 – ₹300/mo |
| Developer Tools | Free (VS Code, Expo CLI) | ₹0 |

➡️ Total Monthly Cost: ~ ₹500 – ₹800/month (very affordable)

## 🚀 Future Scope

- Add AI chatbot for student Q&A about robots

- Add Leaderboard & achievements

- Integrate payment gateway for premium robotics courses

- Use Firebase Cloud Messaging for push notifications

## ✅ Summary (as a Software Engineer)

| Category | Decision |
| --- | --- |
| Framework | React Native (Expo) |
| Backend | Node.js + Express |
| OTP Provider | Fast2SMS |
| Video Host | AWS S3 + CDN |
| Target Size | Under 20 MB |
| Dev Duration | 5 Weeks (MVP) |
| Total Cost | < ₹1000/month |